WEBSITE PROJECT PROPOSALS

Part 1 – Building the Foundation: Project Initiation and Planning

Subject: Web Development

Academic Year: 2026

Student Full Name: [Your Full Name]

Student Number: 10482129

Group: 15

Table of Contents

| Section | Title | Page |
| --- | --- | --- |
| 1 | Organisation Overview | 1 |
| 2 | Website Goals and Objectives | 3 |
| 3 | Current Website Analysis | 3 |
| 4 | Proposed Website Features | 4 |
| 5 | Design and User Experience | 4 |
| 6 | Technical Requirements | 4 |
| 7 | Timeline and Milestones | 4 |
| 8 | Budget | 5 |
| 9 | References | 5 |

·  Organisation Overview .......................................................... 1

·  Website Goals and Objectives ................................................ 3

·  Current Website Analysis ....................................................... 3

·  Proposed Website Features .................................................... 4

·  Design and User Experience ................................................... 4

·  Technical Requirements .......................................................... 4

·  Timeline and Milestones .......................................................... 4

·  Budget ......................................................................................... 5

·  References .................................................................................. 5

Proposal 1 – Khula Community Bakery

1. Organisation Overview

Khula Community Bakery is a fictional small bakery based in Benoni, Gauteng. The bakery was established in 2023 by a local entrepreneur who wanted to provide affordable, fresh baked goods while creating part-time employment opportunities for young people in the community. The bakery sells bread, muffins, cupcakes, celebration cakes, savoury pastries and small catering packages for meetings and community events.

Mission: To provide fresh, affordable and high-quality baked products while supporting local employment and community growth.

Vision: To become a trusted local bakery known for quality products, friendly service and reliable community-based delivery.

The target audience includes local families, students, office workers, schools, churches, community organisations and customers planning birthdays or small events.

2. Website Goals and Objectives

The website will provide customers with an easy way to discover products, view prices, submit enquiries and find the bakery’s locations. It will also improve the organisation’s professional image and reduce the amount of repetitive information staff need to provide through messaging applications.

Key performance indicators (KPIs):

- 100+ website visits per month after launch.

- At least 20 product or service enquiries per month.

- At least 10% conversion of visitors into enquiries.

- Average page load target below 3 seconds under normal conditions.

- 90%+ successful navigation during usability testing.

3. Current Website Analysis

Khula Community Bakery does not currently have a dedicated website. Information is mainly shared through informal channels such as WhatsApp and word-of-mouth. This limits discoverability, makes it difficult for customers to view the full product range in one place, and creates repeated administrative work for staff. The proposed website will address these weaknesses by providing a central, mobile-friendly, professional source of information that is available 24/7.

4. Proposed Website Features

The minimum website will contain the following pages:

- Home page with a hero section, short introduction and clear calls to action.

- About page containing the history, mission, vision and team information.

- Products page showing bakery products organised by category with short descriptions.

- Enquiry page with a form for product and catering enquiries.

- Contact page with contact details, operating hours, two service locations and a contact form.

Navigation will be consistent across all pages. The site will be fully responsive and prioritise mobile users.

5. Design and User Experience

Colour Scheme: Warm cream, brown, soft orange and white to create a welcoming bakery identity that feels approachable and appetising.

Typography: Aptos (or Arial as a widely available alternative) sans-serif for excellent readability, with a clear heading hierarchy (H1–H3) and sufficient contrast.

Layout: Responsive card-based layout featuring large product imagery, short descriptions and prominent calls to action. Sections will be spaced generously for mobile readability.

UX considerations include simple and consistent navigation, readable colour contrast, mobile-friendly form fields, descriptive image alternative text, and clearly labelled form controls. A low-fidelity wireframe will be created before development to map the hierarchy of the navigation bar, hero section, product cards, enquiry call-to-action and footer.

6. Technical Requirements

The website will be built using HTML5 for structure, CSS3 for presentation and JavaScript for basic interaction where required. Visual Studio Code will be used as the primary code editor. GitHub will be used for version control and collaboration. A .co.za domain and basic shared hosting service will be required for deployment. All images and graphics will be original student-created SVG assets or legally sourced Creative Commons material.

7. Timeline and Milestones

- Day 1: Research, organisation approval and proposal finalisation.

- Day 2: Content sourcing, image planning and project folder setup.

- Day 3: Sitemap, low-fidelity wireframes and HTML structure.

- Day 4: Build Home, About and Products pages.

- Day 5: Build Enquiry and Contact pages and complete site-wide navigation.

- Day 6: Testing, debugging, accessibility checks and documentation.

- Day 7: Final README, GitHub commits, ZIP packaging and submission checks.

8. Budget

Estimated first-year technical costs based on current South African market rates (2026):

- Domain (.co.za): R120 per year.

- Shared hosting: R90 per month (R1 080 per year).

- Basic maintenance / updates (student-managed): R100 per month (R1 200 per year).

- Logo and graphics: R0 (original student-created SVG assets).

Estimated first-year technical cost: approximately R2 400, excluding optional paid services and development labour.

9. References

Department of Small Business Development. (2026). About us. Pretoria: Department of Small Business Development. Available at: https://www.dsbd.gov.za/about-us (Accessed: 15 August 2026).

Companies and Intellectual Property Commission (CIPC). (2026). CIPC – Your business, our focus. Pretoria: CIPC. Available at: https://www.cipc.co.za/ (Accessed: 15 August 2026).

Statistics South Africa. (2026). Quarterly Labour Force Survey, Quarter 2: 2026 (Statistical Release P0211). Pretoria: Statistics South Africa. Available at: https://www.statssa.gov.za/publications/P0211/P02112ndQuarter2026.pdf (Accessed: 15 August 2026).

City of Ekurhuleni Metropolitan Municipality. (2026). City of Ekurhuleni official website. Germiston: City of Ekurhuleni. Available at: https://www.ekurhuleni.gov.za/ (Accessed: 15 August 2026).

South African Revenue Service (SARS). (2026). Small businesses and taxpayers. Pretoria: SARS. Available at: https://www.sars.gov.za/businesses-and-employers/small-businesses-taxpayers/ (Accessed: 15 August 2026).

South African Revenue Service (SARS). (2026). Turnover Tax. Pretoria: SARS. Available at: https://www.sars.gov.za/types-of-tax/turnover-tax/ (Accessed: 15 August 2026).

Truehost. (2026). Cheapest .co.za domain registration South Africa 2026. Available at: https://truehost.co.za/cheapest-co-za-domain-registration-south-africa/ (Accessed: 15 August 2026).

Afrihost. (2026). Shared Hosting. Available at: https://www.afrihost.com/shared-hosting (Accessed: 15 August 2026).